Group-1 - George Garrett, Jake Morris, James Pangia, Dennis Parkman, Zeenal Prajapati

Professor - Dr. Frank Richardson

Class - CSCI 4320

**Done:**

* SET-45 Add Home Page (3 story points)
* SET-46 Add Navbar (1 story point)
* Epic SET-28 Add Stylist CRUD Features
* SET-9 Create stylist database table (2 story points)
* SET-8 Create controller for stylist object (1 story point)
* SET-49 Create stylist model for front and back end (1 story point)
* SET-11 Create front end stylist service (1 story points)
* SET-16 Add stylist create functionality (5 story points)
* SET-26 Add stylist view functionality (5 story points)
* SET-10 Create webpage to display and update stylist information (3 story points)
* Epic SET-28 Add Stylist CRUD Features
* SET-20 Add stylist delete/inactivate functionality (2 story points)
* SET-23 Add stylist update functionality (2 story points)
* SET-76 integrate additional CRUD features to stylist page (2 story points)
* SET-73 allow add stylist image in create stylist functionality (3 story points)
* SET-30 Add ability to list all stylists by their stylist level. (3 story points)
* SET-51 Create appointment models and db table (2 story points)
* SET-54 Create appointment service and controller (3 story points)
* SET-55 Create appointment UI page (3 story points)
* SET-31 Create unavailability models and db table (2 story points)
* SET-56 Create unavailability service and controller (3 story points)
* SET-57 Create unavailability UI page (3 story points)
* SET-58 Create UI page to show stylist schedule (2 story points)
* SET-32 Update stylist schedule page to show stylists (3)
* SET-83 Improve UI stylings across website (2)
* SET-84 Add conflict detection for adding appointment (2)
* SET-87 Add dropdown menu to select stylist on appointments and unavailability page (2)
* SET-89 Add autopopulation in update appointment/unavailability ui page (2)
* SET-90 Add autopopulation to the appointment / unavailability pages when clicking a date to creating event (2)
* SET-91 Add period dropdown to unavailability page (2)
* SET-92 Add field validation on unavailability create and update (2)
* SET-95 Rework pages for better future implementation (3)
* SET-97 Add field validation on appointment create and update (2)
* SET-98 Add conflict detection for adding unavailability (2)
* SET-99 Add toast messages to project and ensure toast messages can be generated (1)
* SET-82 add access control to log in as stylist, receptionist, manager, etc (3)
* SET-100 create login page (3)
* SET-118 add object and table for stylist hours (2)
* SET-102 user CRUD page (2)
* SET-124 add stylist schedule controller and service (2)
* SET-125 Update appointment page (2)
* SET-126 update unavailability page (2)
* SET 127 update schedule page (3)
* SET-128 add user service and controller (2)
* SET-129 Add user models (1)
* SET-130 add service to calculate stylist working schedule (3)

**To Do:**

* Create a website where customers can make appointments, review services, and see list of stylists. Include functionality for admins to manage appointments, manage list of stylists, and edit information. Include functionality for stylists to manage their own schedules.
* SET-122 Find way to host website (?)
* SET-103 add method to automatically populate database (-)
* SET-105 add front end testing to footer, home page, navbar, and schedule page (1)
* SET-106 add front end testing to services (1)
* SET-107 add front end testing to appointment page (1)
* SET-108 add front end testing to unavailability page (1)
* SET-109 add front end testing to event calendar (1)
* SET-110 add front end testing to day dialog (1)
* SET-111 add front end testing to stylists page (1)
* SET-112 add back end testing to stylist controller (1)
* SET-113 add back end testing to unavailability controller (1)
* SET-114 add back end testing to appointment controller (1)
* SET-79 Add controller / service / backend frontend objects for AppointmentType (3)
* SET-50 Add ability to add AppointmentType to appointment creation (2)
* SET-80 Add stylist specialty / rejected tasks tables and fields to stylist table (1)
* SET-35 Add button to autofill walk-in client (1)
* SET-81 Update stylist UI page to include preferred / denied tasks (3)
* SET-86 Add review field onto appointments for reviews and add review page (2)
* SET-131 validate fields on schedule page
* SET-132 in unavailability, delete existing appointments that are overwritten by a new unavailability
* SET-133 add client role
* SET-134 add page title functionality
* SET-135 change button to "log out {username}"
* SET-136 display stylist name in pages that display by stylist

**Farmed out to Group 5:**

* SET-38 Add ability to notify a client and stylist that an appointment request has been made via text and/or email.
* SET-41 Add ability to notify a client that an appointment request has been approved and scheduled via text and/or email.
* SET-40 Add ability to allow stylists to accept or deny an appointment request via web link
* SET-42 Add ability to notify a client that an appointment request has been declined via text and/or email.
* SET-43 Add ability to remind a client that their appointment is near and request a confirmation for the appointment via text and/or email.
* SET-44 Add ability to confirm a scheduled appointment with a client via text and/or email
* SET-37 Add ability to cancel a scheduled appointment for a stylist.