Group 1

CSCI 4320

Professor Frank Richardson

April 12, 2022

**What Went Well:**

During this sprint, we were able to maintain our Jira board and give discord notifications for the status of our tasks which allowed us to accurately know the status of tasks. Additionally, we were able to quickly and effectively review and give feedback on tasks. While we were able to complete the sprint, it required a large amount of work over the weekend due to unforeseen complications in the last three tasks.

**What Needs to be Improved:**

This sprint was our least well planned sprint. Due to a multitude of external factors and an overly ambitious sprint goal, our team faced serious workload issues that almost caused a failed sprint. Due to other obligations and roadblocks, many of our tasks were unable to be completed in the first week. This directly led to us being overworked in the second week and forced us to almost fail the sprint.

**Suggestion for Professor:**